|  |  |  |
| --- | --- | --- |
| Town of Lewisboro Pedestrian & Bicycle Advisory Committee **Monday, October 18, 2021**  **7:30 pm**  **Virtual**  **Join Zoom Meeting**  <https://us02web.zoom.us/j/87672547417?from=addon>  Meeting ID: 876 7254 7417 One tap mobile +19292056099,,87672547417# US (New York) +13126266799,,87672547417# US (Chicago) | | |
|  | | |
| * Peter Cipriano * Danielle Greenberg * Daniela Goldman (not available) | * Tony Gonçalves * Patrick Morris-Suzuki * Doris Peter | * Christine Schopen * Dan Welsh |

| **Topic** | **Objectives** | **Materials** | **Discussant** |
| --- | --- | --- | --- |
| Welcome/ Administrative  (15 min) | * Recap action items from last meeting * Recap letter to Town Board * Peter’s email to Planning Board * Getting input from others (crowdsource?) * Discuss dates of upcoming meetings (keep on the old Tuesdays if no conflict, or move to Monday?) | n/a | Doris |
| Prioritization of projects  (15 min) | Discussion:   * Results of the prioritization survey | n/a | All |
| Updates on existing work  (40 min) | Discussion:   * Review existing projects   + 121 Crosswalk (Tony)   + Bridge restoration (Tony)   + Vista crosswalk/traffic calming (Peter)   + Others as time allows | See chart below | All |
| Discuss new potential projects (15 min) | Discussion:   * Discuss any new project suggested by responses to the survey | n/a | All |
| Discuss agenda items for next week  (5 min) | Projects we may not have discussed:   * Bike Sunday * Bike rack * Bike safety initiative | n/a | All |
| Next meeting: November 30th | | | |
|  | | | |

**Action Item Tracker**

|  |  |  |  |
| --- | --- | --- | --- |
| Project/Item | Task | Assigned To | Status |
| Vista crosswalk | Design for crosswalk | Peter |  |
| 121 Crossing | Funding; septic info | Tony |  |
| Bike Rack at Fox Valley | Pick out rack | Doris | Not started |
| Bridge Restoration | Bridge design; submit with old inspection to DOT | Tony |  |
| Pedestrian access to GB shopping/train | Meeting between DOT and MTA? | Tony |  |
| Bike Sunday | Make a plan for spring | Christine?? |  |
| Bike meet up | Make a plan for spring | TBD |  |
| In town engineer | Follow up with Town Board | Doris | Letter sent; DP to follow up |
| Town ownership of state highways | Investigate Pound Ridge as a model | Doris | Not started |

Prioritization of **Existing Projects**, by Neighborhood

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project name | Neighborhood | Project complexity  (L, M, H, XH) | Community benefit (for discussion)  (L, M, H) | Internal Champion | Time to completion (S,M,L, XL) | Prioritization comments |
| Crosswalk at Firehouse | Vista | Medium |  | Peter | Long |  |
| Crosswalk at 121 | Cross River | High |  | Tony | Long |  |
| Improve pedestrian access to GB Train Station and shopping | Goldens Bridge | Extra High |  | Tony | Extra Long |  |
| Promote Bike Safety | All | Low |  | Christine | Short |  |
| Bridge Restoration/Rail Trail project | Goldens Bridge | Extra High |  | Dan | Extra Long |  |
| Bike Rack at Fox Park | Goldens Bridge | Low |  | Doris | Short |  |
| Bike Sundays | All | Low |  | Danielle | Short |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

Others to add potentially: Bike Park, Crossing at Todd Road/Rose Preserve, etc.