|  |
| --- |
| Town of Lewisboro Pedestrian & Bicycle Advisory Committee**Tuesday, July 19, 2022****7:30 pm****Virtual**Join Zoom Meeting[https://us02web.zoom.us/j/89770871314?from=addon](https://www.google.com/url?q=https://us02web.zoom.us/j/89770871314?from%3Daddon&sa=D&source=calendar&usd=2&usg=AOvVaw0wyS7qrwhJk5H2FHgUDR_y)Meeting ID: 897 7087 1314One tap mobile+19292056099,,89770871314# US (New York)+13017158592,,89770871314# US (Washington DC) |
|  |
| * Peter Cipriano
* Danielle Greenberg
* Daniela Goldman
 | * Tony Gonçalves
* Patrick Morris-Suzuki
* Doris Peter
 | * Christine Schopen
* Dan Welsh
 |

| **Topic** | **Objectives** | **Materials** | **Discussant** |
| --- | --- | --- | --- |
| Welcome/ Administrative (25 min) | * Approve last month’s meeting minutes.
* Reminder to keep checking for TAP grant announcements (note that as of July 19 there were no 2022 opportunities).
 | n/a | Doris |
| Updates on existing work(40 min) | Discussion:* Review existing projects
	+ **121 Crosswalk (Tony)**
		- Recap: On 6/24 Tony and Doris met with owner of plaza where Bluebird is located. Discussed options for cross walk.
		- Discuss next steps Did Tony meet with KS for updated drawing? What happens next?
	+ **Bridge restoration (Tony)**
		- Recap: DEP asked the town to submit a plan.
		- Action item from prior meeting: Send DEP drawing with old inspection (Tony)
		- Action item from last meeting: Dan to reach out to Bobbi
		- Discuss next steps
	+ **Goldens Bridge pedestrian access (Tony/Jon)**:
		- Recap: MTA and DOT are not on the same page regarding property ownership. We need MTA/Metro North permission for this project.
		- Action item from last meeting: Send old drawing to MTA to ask for permission, and ask them to help us work with DOT.
	+ **Vista crosswalk/traffic calming (Peter)**
		- Recap: Phil Pine agreed to go forth with the cross walk. Peter informed the group that he is forming a 501c3 for Vista to work on their own fundraising for the sidewalks. Estimated cost is $120,000 for the initial project.
		- Any updates from Peter?
	+ **Bike Safety (Christine)**
		- Recap: In a prior meeting we discussed dates for bike safety events and additional ideas. Lewisboro library fair in Sept. Maybe do safety event at the school. Churches maybe be a good way to get the word out.
		- Discussion (Christine): Continue to plan bike safety events with details.
	+ **Bike Rack Launch (Doris)**
		- Recap: Event held on 5/20.
		- Discussion: Nice story in K/L times
	+ **Bike Sunday**
		- Recap: AT last meeting we decided to do a bike event at the library fair
		- Discussion (Danielle): Discuss outstanding details related to library fair
	+ **Bus Shelters:**
		- Recap: interest in promoting the installation of bus shelters
		- Action item: Dan was to talk with Tony
		- Discussion: Discuss next steps
 | See chart below | All |
| Discuss new potential projects (5 min) | Discussion:* Discuss any new projects
 | n/a | All |
| Plan the next meeting(5 min) | List below any topics the group would like to prioritize: | n/a | All |
| Public Comment(5 min) | The public may provide input at this time. | n/a | Public |
|  |
|  |