|  |  |  |
| --- | --- | --- |
| Town of Lewisboro Pedestrian & Bicycle Advisory Committee **Tuesday, July 19, 2022**  **7:30 pm**  **Virtual**  Join Zoom Meeting [https://us02web.zoom.us/j/89770871314?from=addon](https://www.google.com/url?q=https://us02web.zoom.us/j/89770871314?from%3Daddon&sa=D&source=calendar&usd=2&usg=AOvVaw0wyS7qrwhJk5H2FHgUDR_y)  Meeting ID: 897 7087 1314 One tap mobile +19292056099,,89770871314# US (New York) +13017158592,,89770871314# US (Washington DC) | | |
|  | | |
| * Peter Cipriano * Danielle Greenberg * Daniela Goldman | * Tony Gonçalves * Patrick Morris-Suzuki * Doris Peter | * Christine Schopen * Dan Welsh |

| **Topic** | **Objectives** | **Materials** | **Discussant** |
| --- | --- | --- | --- |
| Welcome/ Administrative  (25 min) | * Approve last month’s meeting minutes. * Reminder to keep checking for TAP grant announcements (note that as of July 19 there were no 2022 opportunities). | n/a | Doris |
| Updates on existing work  (40 min) | Discussion:   * Review existing projects   + **121 Crosswalk (Tony)**     - Recap: On 6/24 Tony and Doris met with owner of plaza where Bluebird is located. Discussed options for cross walk.     - Discuss next steps Did Tony meet with KS for updated drawing? What happens next?   + **Bridge restoration (Tony)**     - Recap: DEP asked the town to submit a plan.     - Action item from prior meeting: Send DEP drawing with old inspection (Tony)     - Action item from last meeting: Dan to reach out to Bobbi     - Discuss next steps   + **Goldens Bridge pedestrian access (Tony/Jon)**:     - Recap: MTA and DOT are not on the same page regarding property ownership. We need MTA/Metro North permission for this project.     - Action item from last meeting: Send old drawing to MTA to ask for permission, and ask them to help us work with DOT.   + **Vista crosswalk/traffic calming (Peter)**     - Recap: Phil Pine agreed to go forth with the cross walk. Peter informed the group that he is forming a 501c3 for Vista to work on their own fundraising for the sidewalks. Estimated cost is $120,000 for the initial project.     - Any updates from Peter?   + **Bike Safety (Christine)**     - Recap: In a prior meeting we discussed dates for bike safety events and additional ideas. Lewisboro library fair in Sept. Maybe do safety event at the school. Churches maybe be a good way to get the word out.     - Discussion (Christine): Continue to plan bike safety events with details.   + **Bike Rack Launch (Doris)**     - Recap: Event held on 5/20.     - Discussion: Nice story in K/L times   + **Bike Sunday**      - Recap: AT last meeting we decided to do a bike event at the library fair     - Discussion (Danielle): Discuss outstanding details related to library fair   + **Bus Shelters:**     - Recap: interest in promoting the installation of bus shelters     - Action item: Dan was to talk with Tony     - Discussion: Discuss next steps | See chart below | All |
| Discuss new potential projects (5 min) | Discussion:   * Discuss any new projects | n/a | All |
| Plan the next meeting  (5 min) | List below any topics the group would like to prioritize: | n/a | All |
| Public Comment  (5 min) | The public may provide input at this time. | n/a | Public |
|  | | | |
|  | | | |