## Slide 1
2023 NYSEG Electricity Supply Contract Planning
March 27, 2023

## Slide 2
Quick Program Overview
Market context
Schedule considerations
Adding to/enhancing our procurement options
TOPICS

## Slide 3
COLLECTIVE POWER - the community-selected default electricity supply option for 29 participating municipalities
  [Con Ed and NYSEG remain responsible for distribution - the infrastructure and billing]
100% RENEWABLE ENERGY easily accessible, vetted, at scale; default for Lewisboro
  Standard supply also available
OPT-OUT FORMAT eligible customers are enrolled in the default supply unless they take action to opt out or change supply
CONSUMER-FRIENDLY structure allows you to participate with no contracts, fees, or penalties for coming or going.
RATE STABILITY stable and predictable pricing vs the monthly variability of the utility supply
  Savings are not guaranteed through this program, as we cannot predict what the utility will charge month-to-month
Necessary clean energy cornerstone for our economic transition as we work to electrify our buildings and transportation, and achieve our environmental justice goals
WESTCHESTER POWER COMMUNITY ENERGY

## Slide 4
NYSEG AREA CONTRACT DETAILS
Supplier: Constellation New Energy
100% Renewable Option: 10.179¢/kWh
Standard Supply Option: 8.736¢/kWh
Term Length: March 1, 2022 – November 30, 2023

## Slide 5: Context: The market

## Slide 6: Market: Volatile!
NYSEG Contracted

## Slide 7: WP Fixed Rates Historical
Vs New Volatility

## Slide 8: And yet at the same time, a precipitous drop
Rapid production increases
Storage up
Warm weather
European demand less than expected

## Slide 9: POSSIBLE response: stay closer to the market with shorter hedges
An illustrative example
A% for 12-month term (green bar)
B% for 9-month term (red bar)
C% for 6-month term (blue bar)
D% for 3-month term (peach bar)
E% may remain open to real-time market
Avoid long stretches where WP base pricing is higher than the utility

## Slide 10: CONTRACTING schedule
Historically compliance-driven timeline
Dec 1: new contract enrollments start
Oct-Nov: opt out period
Sep: bid award
Aug: RFP period
Jul: MOU finalization
May-Jun: outreach, board meetings
Accelerated timeline
Dec 1: new contract enrollments start
Oct-Nov: opt out period
Late May: bid award
Mid May: RFP period
Early May: MOU or equivalent
Mar-Apr: outreach, board meetings
Accelerate schedule to maximize options and buying oppty; being proactive!
There’s a dip in the market - could be a good time to bid
Starting early is insurance against incurring a “pause” as we did with the last contract renewal
Allowing time to develop procurement diversification options

## Slide 11: Procurement diversification - resources and challenges
Access to rich experience: Calpine - providing services to California CCAs for over a decade
  WP has adopted their customer management platform (we’ll be able to take in utility data directly!)
Joule (CCA Admin elsewhere in NY and beyond) is also following this route and we should get feedback
Challenges
Implementation plan update
Contract must provide for follow-on energy block bidding without requiring all muni approval each time
Communications - more complex
  still have a “stability” element, but there is a periodic adjustment

## Slide 12: ANOTHER CHALLENGE - RECS
Tier 2 Voluntary RECs have been becoming hard to secure and the price has been driven up
NYSERDA is considering making Tier 1 RECs available to the voluntary market. This would open up supply options, but there will still be upward pressure on pricing
See previous re bundled (power plus environmental attributes) purchases through long-term contracts that would solve this

## Slide 13: Context: January 19 CCA Modification Order
Any non-renewable (<50%) offering must be priced at less than the trailing 12 mo. Utility avg. plus 5%
  This means in some instances (e.g. rising market) we may not be able to offer a non-renewable product, though we could offer a 50% “light green” one
DPS is to issue guidelines document by April 19, and as yet unknown:
  Standards and check-ins for solicitations
  Changes to Outreach & Education requirements - may affect timeline
  Potentially other unforeseen regulatory obstacles
Provides useful clarity, but also challenges:

## Slide 14: Path forward
Trying to keep options open as long as possible
Accelerating schedule activity to allow for earlier contracting option
  That also gives time for a) change of course on our side, or b) DPS and other unknowns
Pursuing both traditional fixed price and “variable” options up until final decision point
  Challenge to compare between them
  Lure of the “known” vs positioning for this new volatile market, and future evolution
Standard product uncertainty issue

## Slide 15: Detailed Timeline Snapshot

## Slide 16: Change of Law Call: Public Policy Transmission Pass-through
NYISO Zone | 2022 | 2023
A | $0.7003 | $1.2223
B | $0.1420 | $0.3255
C | $0.1776 | $0.3757
D | $0.1212 | $0.1990
E | $0.1407 | $0.3180
F | $0.4329 | $0.8863
G | $0.4584 | $1.1070
H | $1.2092 | $2.8359
I | $1.3767 | $3.3059
J | $0.9732 | $2.3367
K | $0.2012 | $0.4787
PPT $/MWh by Year by Zone
Adjustment of ~0.11¢/kWh over the remaining contract period - ~7 months, starting in May
Letter will go out to all customers

## Slide 17
Questions?
Sustainable Westchester General
info@sustainablewestchester.org
Westchester Power
westchesterpower@sustainablewestchester.org
Check for periodic updates and more information @
sustainablewestchester.org/wp/nyseg
Call us at 914-242-4725
Your action can help your community
build a clean energy future!